Orbit

Azure Portal Phased Step-by-Step Deployment Checklist

Updated for shared Front Door afd-shared-prod and external-facing subdomain orbit.kinisislabs.com

# Deployment Assumptions

| Item | Value |
| --- | --- |
| Azure region | East US 2 (eastus2) |
| Orbit resource group | rg-orbit-prod-eus2 |
| Shared Key Vault | kv-shared-prod |
| Shared Log Analytics workspace | law-shared-prod |
| Shared Azure Front Door | afd-shared-prod |
| External-facing Orbit URL | https://orbit.kinisislabs.com |
| Authentication | Microsoft Entra ID with MFA / Conditional Access |
| Tagging status | Already completed |

Build rule: Do not create a dedicated Orbit Front Door. Orbit must be connected to the existing shared Front Door profile afd-shared-prod to control cost and centralize ingress management.

# Phase 0 - Confirm Existing Foundation

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Azure Portal > Resource groups | Open rg-orbit-prod-eus2. | Resource group exists and is available for Orbit resources. |
| [ ] | Azure Portal > Key vaults | Open kv-shared-prod. | Shared Key Vault is available for Orbit secrets. |
| [ ] | Azure Portal > Log Analytics workspaces | Open law-shared-prod. | Shared workspace is available for diagnostics and Application Insights. |
| [ ] | Azure Portal > Front Door and CDN profiles | Open afd-shared-prod. | Shared Front Door exists and will host Orbit routes. |
| [ ] | Azure Portal > Network Watcher | Confirm eastus2 Network Watcher is enabled. | Network diagnostics foundation is available. |

# Phase 1 - Create Orbit Core Services

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Azure Portal > App Configuration > Create | Create appcs-orbit-prod-eus2 in rg-orbit-prod-eus2, region East US 2. | Orbit runtime configuration store exists. |
| [ ] | Azure Portal > Managed Identities > Create | Create id-orbit-api-prod-eus2 in rg-orbit-prod-eus2, region East US 2. | User-assigned managed identity exists for the Orbit API. |
| [ ] | Azure Portal > Subscriptions > sub-sharedplatform-prod > Access control (IAM) | Assign id-orbit-api-prod-eus2 the Reader role. | Orbit API can read shared platform resources. |
| [ ] | Azure Portal > Cost Management scope > Access control (IAM) | Assign id-orbit-api-prod-eus2 Cost Management Reader where cost visibility is required. | Orbit API can query cost data. |
| [ ] | Azure Portal > law-shared-prod > Access control (IAM) | Assign id-orbit-api-prod-eus2 Log Analytics Reader. | Orbit API can query logs and KQL results. |
| [ ] | Azure Portal > kv-shared-prod > Access control (IAM) | Assign id-orbit-api-prod-eus2 Key Vault Secrets User. | Orbit API can read approved secrets from shared Key Vault. |

# Phase 2 - Create Data and Telemetry Services

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Azure Portal > Azure Database for PostgreSQL flexible servers > Create | Create psql-orbit-prod-eus2 in rg-orbit-prod-eus2, region East US 2. Start with a cost-conscious SKU unless production sizing is already known. | PostgreSQL server exists for Orbit sessions, audit data, group cache, and Clerk activity rollups. |
| [ ] | PostgreSQL server > Databases > Add | Create database named orbit. | Orbit database exists. |
| [ ] | Azure Portal > kv-shared-prod > Secrets > Generate/Import | Store the PostgreSQL connection string as an Orbit secret. | Connection string is stored outside application code. |
| [ ] | Azure Portal > Application Insights > Create | Create appi-orbit-prod-eus2 in rg-orbit-prod-eus2 and connect it to law-shared-prod. | Orbit telemetry is linked to the shared Log Analytics workspace. |

# Phase 3 - Create Container Runtime and Deploy API

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Azure Portal > Container Apps environments > Create | Create cae-orbit-prod-eus2 in rg-orbit-prod-eus2, region East US 2, using law-shared-prod for logs. | Container Apps Environment exists for Orbit API. |
| [ ] | Azure Portal > Container Apps > Create | Create ca-orbit-api-prod-eus2 in rg-orbit-prod-eus2 and select cae-orbit-prod-eus2. | Orbit API container app exists. |
| [ ] | Container App > Identity | Enable user-assigned identity id-orbit-api-prod-eus2. | API uses managed identity instead of stored Azure credentials. |
| [ ] | Container App > Environment variables / Secrets | Add required settings using Key Vault references where possible: DATABASE_URL, CLERK_SECRET_KEY, CLERK_WEBHOOK_SECRET, APP_CONFIGURATION_ENDPOINT, APPLICATIONINSIGHTS_CONNECTION_STRING. | API has required runtime configuration. |
| [ ] | Container App > Ingress | Enable external ingress if Front Door will reach the API directly. Restrict access later if private networking is implemented. | API origin is reachable by afd-shared-prod. |

# Phase 4 - Deploy Orbit Frontend

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Azure Portal > Static Web Apps > Create | Create stapp-orbit-prod-eus2 in rg-orbit-prod-eus2. | Orbit frontend Static Web App exists. |
| [ ] | Static Web App > Deployment details | Connect the Orbit frontend GitHub repository / branch and configure React + Vite build settings. | Frontend deployment pipeline is connected. |
| [ ] | Static Web App > Configuration | Set API base URL to https://orbit.kinisislabs.com/api where applicable. | Frontend calls the external-facing Orbit API path. |
| [ ] | Static Web App > Browse | Open the default Static Web App URL. | Confirm the frontend deploys before Front Door routing is added. |

# Phase 5 - Connect Orbit to Shared Front Door afd-shared-prod

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Azure Portal > Front Door and CDN profiles | Open afd-shared-prod. | You are editing the shared ingress profile, not creating a new Front Door. |
| [ ] | afd-shared-prod > Origin groups > Add | Create origin group orbit-frontend-origin-group. | Frontend origin group exists. |
| [ ] | orbit-frontend-origin-group > Add origin | Add stapp-orbit-prod-eus2 as the frontend origin. | Front Door can reach the Orbit UI. |
| [ ] | afd-shared-prod > Origin groups > Add | Create origin group orbit-api-origin-group. | API origin group exists. |
| [ ] | orbit-api-origin-group > Add origin | Add ca-orbit-api-prod-eus2 as the API origin. | Front Door can reach the Orbit API. |
| [ ] | afd-shared-prod > Custom domains > Add | Add custom domain orbit.kinisislabs.com. | Orbit subdomain is attached to the shared Front Door. |
| [ ] | DNS provider / Azure DNS for kinisislabs.com | Create the required CNAME/TXT validation record for orbit.kinisislabs.com as shown by Front Door. | Domain ownership validation can complete. |
| [ ] | afd-shared-prod > Custom domains > orbit.kinisislabs.com | Enable HTTPS with Azure-managed certificate. | External users can reach Orbit over TLS. |
| [ ] | afd-shared-prod > Routes > Add | Create route: host orbit.kinisislabs.com, pattern /*, origin group orbit-frontend-origin-group. | Orbit UI traffic routes to the Static Web App. |
| [ ] | afd-shared-prod > Routes > Add | Create route: host orbit.kinisislabs.com, pattern /api/*, origin group orbit-api-origin-group. | Orbit API traffic routes to the Container App. |
| [ ] | afd-shared-prod > Security policies / WAF | Confirm orbit.kinisislabs.com is covered by the shared WAF policy. | Orbit receives the same edge protection as other shared apps. |

# Phase 6 - Configure Entra Login and MFA

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Azure Portal > Microsoft Entra ID > App registrations > New registration | Create or update app registration named Orbit Command Center. | Orbit application identity exists in Entra ID. |
| [ ] | App registration > Authentication | Add redirect URI https://orbit.kinisislabs.com and any required callback path used by the app. | Browser login can return to Orbit after Entra authentication. |
| [ ] | App registration > API permissions | Add Microsoft Graph permissions required for group membership checks, such as User.Read and GroupMember.Read.All if required by the app design. | Orbit can evaluate RBAC group membership after consent. |
| [ ] | App registration > API permissions | Grant admin consent. | Permissions are approved for production use. |
| [ ] | Microsoft Entra ID > Groups | Create or confirm Orbit-Authorized-Users, Orbit-Admins, Orbit-Engineers, Orbit-Cost-Readers, and Orbit-FinOps. | Role-based access groups exist. |
| [ ] | Microsoft Entra ID > Conditional Access | Confirm MFA policy applies to Orbit users accessing orbit.kinisislabs.com / the Orbit app registration. | External-facing access requires Entra login and MFA. |

# Phase 7 - Configure Clerk Integration

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Clerk Dashboard | Create or confirm organization orbit-prod. | Orbit production organization exists in Clerk. |
| [ ] | Clerk Dashboard > Webhooks | Create webhook endpoint https://orbit.kinisislabs.com/api/webhooks/clerk. | Clerk can send activity events to Orbit. |
| [ ] | Clerk Dashboard > Webhooks > Events | Enable session.created, session.ended, user.created, user.updated, user.deleted, organizationMembership.created, and organizationMembership.deleted. | Required activity events are enabled. |
| [ ] | Azure Portal > kv-shared-prod > Secrets | Store Clerk secret key and webhook signing secret. | Clerk secrets are stored in Key Vault. |

# Phase 8 - Configure Diagnostics

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Azure Portal > ca-orbit-api-prod-eus2 > Diagnostic settings | Send logs and metrics to law-shared-prod. | API diagnostics flow to shared Log Analytics. |
| [ ] | Azure Portal > cae-orbit-prod-eus2 > Diagnostic settings | Send environment logs to law-shared-prod. | Container Apps platform diagnostics flow to shared Log Analytics. |
| [ ] | Azure Portal > afd-shared-prod > Diagnostic settings | Send Front Door access logs, WAF logs, and health probe logs to law-shared-prod. | Ingress diagnostics include Orbit routing. |
| [ ] | Azure Portal > psql-orbit-prod-eus2 > Diagnostic settings | Send PostgreSQL logs and metrics to law-shared-prod where available. | Database diagnostics are centralized. |

# Phase 9 - Production Validation

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Browser | Open https://orbit.kinisislabs.com. | Orbit UI loads through afd-shared-prod. |
| [ ] | Browser / Entra login | Sign in with an authorized user. | Entra authentication succeeds and MFA is required. |
| [ ] | Orbit UI | Confirm dashboard loads. | Frontend and API are connected. |
| [ ] | Orbit UI / API health endpoint | Confirm API responds through https://orbit.kinisislabs.com/api. | API route works through shared Front Door. |
| [ ] | Orbit UI / Azure data pages | Validate Azure Resource Graph, Log Analytics, and Cost Management views. | Managed identity permissions are working. |
| [ ] | Azure Portal > Application Insights | Open appi-orbit-prod-eus2 and confirm requests/exceptions appear. | Application telemetry is flowing. |
| [ ] | Azure Portal > Log Analytics workspaces > law-shared-prod | Run basic query for Container App or Front Door logs. | Logs are flowing into shared Log Analytics. |
| [ ] | Orbit UI / Cost pages | Test a user without Orbit-Cost-Readers. | Cost pages are blocked for unauthorized users. |

# Final Resource Inventory

| Scope | Resources |
| --- | --- |
| rg-orbit-prod-eus2 | appcs-orbit-prod-eus2; id-orbit-api-prod-eus2; psql-orbit-prod-eus2; appi-orbit-prod-eus2; cae-orbit-prod-eus2; ca-orbit-api-prod-eus2; stapp-orbit-prod-eus2 |
| Shared platform | kv-shared-prod; law-shared-prod; afd-shared-prod; Network Watcher |
| External-facing URL | https://orbit.kinisislabs.com |
| Identity | Microsoft Entra ID login with MFA; Orbit-* security groups |

# CHECKLIST UPDATE - Orbit Application Configuration Additions

| Done | Azure Portal navigation | Action | Expected result |
| --- | --- | --- | --- |
| [ ] | Azure Portal > App Configuration > appcs-orbit-prod-eus2 > Networking | Set Public Access = Enable. Do not create Private Endpoint during initial deployment. | Orbit API can reach App Configuration via Managed Identity. |
| [ ] | Azure Portal > App Configuration > Access Control (IAM) | Assign App Configuration Data Reader to id-orbit-api-prod-eus2. | Orbit API can load runtime configuration. |
| [ ] | Azure Portal > Microsoft Entra ID > App registrations > New registration | Create Orbit Command Center app registration. | Orbit application identity exists. |
| [ ] | App registration > API permissions | Add User.Read, GroupMember.Read.All, Directory.Read.All and grant admin consent. | Orbit can evaluate RBAC group membership. |
| [ ] | Microsoft Entra ID > Groups | Create Orbit-Admins, Orbit-Engineers, Orbit-FinOps, Orbit-Readers, Orbit-Authorized-Users. | Role groups exist. |
| [ ] | Clerk Dashboard | Create Orbit Production application and orbit-prod organization. | Orbit production identity platform exists. |
| [ ] | Azure Portal > kv-shared-prod > Secrets | Store Clerk secret key and webhook secret. | Orbit can authenticate Clerk requests. |
| [ ] | Azure Portal > appcs-orbit-prod-eus2 | Configure runtime settings and feature flags. | Orbit runtime configuration exists. |
| [ ] | Orbit Configuration | Map Entra groups to Orbit roles. | RBAC is configured. |